**Project Status Report**

|  |  |
| --- | --- |
| **Project Name** | Coded Messaging System |
| **Team Members** | Alan Cranbury, Mark Mahony |
| **Report Date** | October 19, 2012 |

**Project Overall Status: Green**

The AFE portion of the hardware is complete. Transmission of the FSK signal through the AFEs and out through the demodulation circuit is operational.

**Activities – During the Past Week**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Planned Completion Date** | **% Complete** |
| UI Implementation | Friday, November 2, 2012 | 25 |
| Design AFE | Wednesday, October 17, 2012 | 100 |
| Build AFE | Thursday, October 18, 2012 | 100 |
| Debug AFE | Friday, October 19, 2012 | 90 |
| Design Backbone Code | Wednesday, October 17, 2012 | 100 |
| Write Backbone Code | Friday, October 19, 2012 | 100 |
| Debug Backbone Code | Friday, October 19, 2012 | 100 |

**Activities Planned – For the Next Week**

|  |  |
| --- | --- |
| **Activity** | **Planned Completion Date** |
| UI Implementation | Friday, November 2, 2012 |
| Frames Design | Wednesday, October 24 2012 |
| Frames Implementation | Thursday, October 25 2012 |
| Frames Testing/ Debug | Friday, October 26, 2012 |

**Outstanding Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| **Issue** | **Responsibility** | **Date to be Resolved** | **Proposed Resolution** |
|  |  |  |  |

**Changes to Plan**

|  |  |  |
| --- | --- | --- |
| **Change** | **Date of Change** | **Impact to Project** |
|  |  |  |
|  |  |  |